## Slide 1: ChadaTech Scrum-Agile Transition Review
Lessons Learned from the SNHU Travel Project
Dan Berry
CS 250 Software Development Lifecycle
Professor Iles
June 20, 2026

## Slide 2: Scrum-Agile Team Roles
Product Owner – Prioritizes requirements and manages the product backlog.
Scrum Master – Facilitates communication and removes obstacles.
Developer – Implements features and delivers working functionality.
Tester – Verifies requirements and ensures software quality.

## Slide 3: Agile Phases of the SDLC
Requirements – User stories are gathered and prioritized in the product backlog.
Sprint Planning – The team selects and estimates work for the sprint.
Development – Features are designed, coded, and integrated.
Testing – Functionality is verified throughout the sprint.
Sprint Review & Retrospective – Completed work is reviewed and improvements are identified.

## Slide 4: Waterfall vs. Agile Development
Waterfall
Sequential development process
Requirements defined at project start
Limited customer feedback during development
Changes can be costly and time-consuming
Testing occurs near project completion
Agile
Iterative development in sprints
Requirements can evolve throughout the project
Frequent stakeholder feedback
Adapts quickly to changing requirements
Testing occurs continuously during development
During the SNHU Travel project, the wellness-travel requirements were added after development began. Agile allowed these changes to be incorporated during development without disrupting ongoing development, while a Waterfall approach would have required revisiting earlier project phases and delaying implementation.

## Slide 5: Why Agile Was the Best Choice for the SNHU Travel Project
Advantages
Adapted quickly to changing requirements
Encouraged stakeholder feedback
Supported continuous testing and improvement
Delivered value incrementally
Challenges
Required ongoing communication
Needed active stakeholder participation
Frequent backlog reprioritization
Conclusion
Agile was the best choice because requirements changed during development and customer feedback was incorporated throughout the project.

## Slide 6: References
Atlassian (2024). Agile User Stories. https://www.atlassian.com/agile/project-management/user-stories
Atlassian (2024). What Is Jira? https://www.atlassian.com/software/jira
Scrum Alliance (2023). What Is a Sprint Retrospective? https://resources.scrumalliance.org/article/sprint-retrospective
Atlassian (2024). What Is Agile Project Management? https://www.atlassian.com/agile/project-management